**ECM2434 MEETING MINUTES**

| **Date**: | 200323 | **Attendance**: | Joachim, Heegon, Keane, Sentoash, Abhinav, William |
| --- | --- | --- | --- |
| **Time**: | 1430-1900 | **Minutes by**: | Joachim |
| **Venue**: | Amory | **Vetted by**: |  |
| **Next Meeting Date & Time:** | | **210323** | |

Agenda

| **No.** | **Agenda** | **Discussion** | **Notes** |
| --- | --- | --- | --- |
| **1** | Updates on progress | * Updating Kanban Board with completed tasks. * Updating Kanban Board with new tasks |  |
| **2** | Working on allocated tasks | * Pair programming to complete tasks |  |

List of Future Actionables

| **No.** | **Person In-Charge** | **Action** | **Date by** | **Completed? (Y/N)** |
| --- | --- | --- | --- | --- |
| **1** | Joachim | Linking Drop Debris functionality to Database | 220323 | N |
| **2** | William, Keane | Pushing and pulling from Database | 220323 | N |
| **3** | Joachim | Linking Pickup Debris functionality to Database | 220323 | N |
| **4** | Sentoash | Microsoft SSO Login | 200323 | Stopped Attempting |
| **5** | Abhinav | Integrating Admin page into main codebase | 200323 | Y |
| **6** | Heegon | Sending static data to database | 200323 | Y |
| **7** | Keane | Storing photos on database | 200323 | Y |
| **8** |  |  |  |  |
| **9** |  |  |  |  |