**ECM2434 MEETING MINUTES**

| **Date**: | 230223 | **Attendance**: | Joachim, Sentoash, Heegon, Keane, William |
| --- | --- | --- | --- |
| **Time**: | 1445-1800 | **Minutes by**: | Joachim |
| **Venue**: | In Person | **Vetted by**: |  |
| **Next Meeting Date & Time:** | |  | |

Agenda

| **No.** | **Agenda** | **Discussion** | **Notes** |
| --- | --- | --- | --- |
| **1** | Research & decide on Cloud Platform | Decide between popular choices such as aws, microsoft azure, heroku, digital ocean etc | Decided on Heroku |
| **2** | Discussion on Database Design |  |  |
| **3** | Discussion on using SSO logins | Research on feasibility of using Microsoft Identity Platform. | Decided to use Microsoft Identity Platform |
| **4** | Discussion on Additional Features for the Game. | Radius circle around user, Train a Image Recognition Model to identify Water Fountains, |  |

List of Future Actionables

| **No.** | **Person In-Charge** | **Action** | **Date by** | **Completed? (Y/N)** |
| --- | --- | --- | --- | --- |
| **1** | Joachim | Research on Microsoft Identity Platform | 230223 | Y |
| **2** | William | Draft of Database Design | 230223 | Y |
| **3** | Joachim, Keane, Heegon | Research & decide on Cloud Platform | 230323 | Y |
| **4** | Heegon | Design Icon | 230223 | Y |
| **5** | Joachim | Integrating Google Maps into Web App | 280223 | N |
| **6** | Joachim | Wireframe of Admin Login, Admin main page | 280223 | Y |
| **7** | Joachim | Quest Page Creation | 280223 | Y |
| **8** | Joachim, William | Powerpoint Slides for Mid Project Presentation | 280223 | Y |
| **9** | Joachim | Live Location & Tracking with Google Maps | 300223 | N |
| **10** | Keane | True or False & Multiple Choice Quiz Page Creation | 280223 | Y |
| **11** | Heegon | Profile Page Creation | 280223 | Y |